June 29, 2018

RE:	SP 8680-172 I-94 St. Michael to Albertville

I94 from Trunk Highway 241 in St. Michael to just West of Wright CSAH 19 in Albertville

Request for Letters of Interest for a Design Build Contract

Greetings,

The Minnesota Department of Transportation – District 3 is soliciting Letters of Interest (LOI) from companies interested in providing Design-Build services for the design and construction of Interstate 94 from Trunk Highway 241 in St. Michael to just West of Wright CSAH 19 in Albertville.  The proposed construction will include the reconstruction of approximately 6 miles from west of CSAH 19 in Albertville to TH 241 in St. Michaels, replacement of I-94 bridges over CSAH 19, construction of eastbound collector-distributor road between CSAH 19 and CSAH 37, construction of an additional travel lane on eastbound and westbound I-94 between CSAH 37 and TH 241, reconstruction of the interchanged and bridge at I-94/TH 241, and construction of stormwater basins.  The project has been fully funded and is scheduled for a February of 2019 letting. Approximate cost is $65 million.

The project procurement schedule is as follows:

- Request for Letters of Interest – June 2018

- Request For Qualifications release – Planned August, 2018

- Submit Statement of Qualifications – Planned October, 2018

- Shortlist Teams – Planned October, 2018

- Request For Proposals Released – Planned Late October, 2018

- Request For Proposals Kick-Off and Disadvantaged Business Enterprise Meet and Greet – Planned October 2019

- Contract Letting – Planned February, 2019

- Construction – Planned Spring 2019

The “Best-Value” selection process will be used to evaluate the project consisting of the estimated price of the project divided by the technical score received for the Request for Proposals.

Companies interested in receiving project notices and notifications, including a notice of the Request for Qualifications release, should send a Letter of Interest in writing by July 31st, 2018 to:

Claudia Dumont

Project Manager

claudia.dumont@state.mn.us

Minnesota Department of Transportation – District 3

3725 12th Street North

St. Cloud, Minnesota 56303-2107

The Letter of Interest must state the name, phone number, and e-mail address of the person who the Department may contact at your company to provide further information about the project. It is preferred that the Letter of Interest be scanned and sent by email. A hard copy is acceptable.

A project information workshop will be scheduled at a date and time to be announced at a later date.  Information regarding the proposed project can be found on the project website at:

mndot.gov/d3/i94/h241tocr19/index.html

Information has been placed on the Design Build FTP site and can be found at:

mndot.gov/designbuild/i94-stmichael-albertville/index.html

While submission of a Letter of Interest and attendance at the project information workshop are not prerequisites for participating in the procurement process, interested firms and parties are strongly encouraged to submit and attend.

The Department reserves the sole right, without incurring any liability, to change any aspect of the proposed procurement described above, including the right not to proceed with the procurement and/or the right to proceed in a different manner or on a different timeline than as described above.

Sincerely,

Claudia Dumont, Project Manager