- Welcome & Introduction

- NRRA Update

  - Construction Update (Web Link)

Action  Dave will continue to update the group.  Bob will do social media and videos.  Expect the traffic to be moved from the mainline to the old westbound at the start of September.

  - Sampling and Testing

    - Discussion on HMA/PCC/Unbound Ben send data formats to the MnROAD staff

- Long Term Research

  - TAP Membership (attached)

    - Action  Ben Updated after meeting

    - Action  Others review and send Ben an email if you want to volunteer

  - RFP Process

    - Week of July 31 - Send out packets to RFP Review teams (states only)

      - Work plan developed by teams

      - Proposals from Universities

      - Criteria on selection

      - Doodle Pole for selection meeting date for the week of the 14th

    - Week of August 14th – selection team meetings (2 hours)

      - Note Geotech  has issue with Aug 14 so the week of the 28th is going to be the date – everything pushes back some with the change.

    - Week of August 21st – Send out results

    - September 6-7 – TAP reviews winning proposals at regular monthly meeting date / comments

    - September 18th – Updated proposals given to MnDOT contracts

    - ~Nov 1st – Contracts Start

  - Direct Select Projects

    - August 1st - Initial proposals due from contractors

    - August 7th – Sent out for TAP comments

    - August 20th – TAP comments due

    - August 27th – Updated proposals given to MnDOT contracts

    - ~Nov 1st – Contracts Start

  - Team Effort Related

    - Performance Testing – Flex Team

      - Action Dave VanDeusen  update and simplify list of tests and who is doing what.  What a contractor will need to do.  Wisconsin Hamburg / Missouri Direct tension test noted.  Also note the presentation from the workshop by Jim T would be a good source of information for this task.

    - Repair Materials for Partial Depth Repairs – PM Team (some Rigid)

    - Contract – Full and Partial Depth Repairs – PM and Rigid Team

      - Action MnDOT finalize contract partnership with Diamond Surface INC

    - Manufactures agreements for materials for Partial Depth Repairs – PM and Rigid Team

      - Action  Ben and Jerry work on letter for manufactures and share with the team.  Short term / dot installed / min prep / material list

      - Action PP Team  what tests should be done to the repair materials?  Strength, freeze thaw, bond strength, …   Need input from teams

      - Action Ben  List of cell numbers for the 3 panels/manufactures

      - Action  work to schedule the placement of the partial depth repairs with the opening of the old westbound for traffic.  Need to also work around HMA supply trucks.   Ben work with Dave VanDuesen and the general and partial depth repair contractor.

    - Contract - Compacted Concrete Pavement – Rigid Team

      - Action  MnDOT working with contractor for CCP to reduce overall cost and start thinking about what might be next if CCP falls through.

      - Action  Deadline ~August 11 so McCrossan can plan their schedules

- Short Term/Technology Transfer (top 2 each team)

  - TAP Members –> See list

  - Discuss background Information needed from states – put on the web

- Flex Team  Discussed tack coats and the need for trackless tack specifications.  Right now expecting a page in the document but would like to get specs from the states to be posted on the web.  Michigan spec noted.

- Rigid Note  PCC overlays should be directed towards best practices and lessons learned.

- All Teams Action  Provide reports, specs, etc for the consultant to use once they have a contract.  MnDOT will post on the web.  Share with chairs, Bob, and Ben your input.

  - SRF Consulting contract by September 1st

- Topics for the Technology Transfer Team

  - Review/Prioritize Topics (Web Link – Click on the Topics Link)

  - Newsletter / Research Pays Off / Videos

- Tech Transfer asked about LTPP InfoPave training  Ben forward August 21st webinar by FHWA

- All Teams  Like NRRA on Facebook and Linkedin – helps elevate our efforts

- Action Ben  Talk with ISSA (Tom Wood) about newsletter article

- Note PM  Video needs could include how to do partial and full depth repairs – old videos exist and are being used but they could be updated.  Add to the list of ideas.

- Summarize/Prioritize Action Items from this meeting and last month

TAP Members - NRRA Long Term Research Status

| NRRA Team | Title | Lead University RFP Received or Direct Select Contractor | TAP Members (MnDOT TL Underlined) (Review Team Highlighted) |
| --- | --- | --- | --- |
| Flex | HMA Overlay and Rehab of Concrete and Methods of Enhancing Compaction | University RFP UMN Twin Cities Iowa State University of NH Michigan Tech Texas A&M (5 proposals) | Shongtao Dai (MN) Charles Wienrank (IL) Kevin Kennedy (MI) Barry Paye (WI) Need (CA) Daniel Oesch (MO) Randy West (NCAT) Zhanping You (MTU) Andy Cascione (Flint Hills) Tom Burnham (MN) Ed Johnson (MN) Chris Dulian (MN) Jerry Geib (MN) James Bittmann (MN) Cody Brand (MN) Jill Thomas (MAPA) Tim Andersen (MN) |
|  | Cold Central Plant Recycling | American Engineering and Testing (Received Draft Work Plan – 7/14/17) | Randy West (NCAT) Barry Paye (WI) Zhanping You (MTU) Andy Cascione (Flint Hills) Curt Turgeon (MN) Ed Johnson (MN) Terry Beaudry (MN) |
| Rigid | Fiber Reinforced Concrete Pavements | University of Minnesota Duluth (Received Draft Work Plan – 8/2/17) | Tom Burnham (MN) John Donahue (MO) Matt Zeller (CPAM) Chris Dulian (MN) Tim Andersen (MN) |
|  | Early Opening Strength to Traffic | University of Pittsburgh | Bernard Izevbekhai (MN) Matt Zeller (CPAM) James Krstulovich (IL) Tom Burnham (MN) |
|  | Optimizing the Mix Components for Contractors | Iowa State (Received Draft Work Plan – 8/2/17) | Bernard Izevbekhai (MN) Tumer Akakin (ARM) Matt Zeller (CPAM) Brett Trautman (MO) Curt Turgeon (MN) |
|  | Compacted Concrete for Local Streets | University RFP University of Pittsburgh NDSU Iowa State Texas A&M (4 proposals) | Tom Burnham (MN) Leo Mahserelli (CA) James Krstulovich (IL) John Staton (MI) Brett Trautman (MO) Pete Kemp (WI) Maria Masten (MN) Tumer Akakin (ARM) Ed Johnson (MN) John Donahue (MO) |
| Geo | Recycled Aggregates in Aggregate Base and Larger Subbase Materials | University RFP MSU Mankato UMN Twin Cities NDSU Iowa State Texas A&M (5 proposals) | John Siekmeier (MN) Deepak Maskey (CA) Sheila Beshears (IL) Thomas Fennessey (MO) Jeff Horsfall (WI) Richard Endres (MI) Ed Johnson (MN) James Bittmann (MN) Tim Andersen (MN) |
| PM | Maintaining Poor Pavements | SRF Consulting (Received Draft Work Plan – 7/31/17) | Jerry Geib (MN) Cody Brand (MnDOT D8) Andrew Hanz (Mathy) Robert Green (MI) Mark Gawedzinski (IL) Kevin Kliethermes (FHWA) Timo Saarenketo (RoadScanners) Dan Wegman (Braun) Ed Johnson (MN) James Bittmann (MN) Tim Andersen (MN) |
|  | Partial Depth Repair | Braun Intertec | Jerry Geib (MN) Mark Gawedzinski (IL) Timo Saarenketo (RoadScanners) Tom Burnham (MN) John Roberts (IGGA) Gordy Bruhn (MN) Maria Masten (MN) |

TAP Members - NRRA Short Term Technology Transfer Topics

Working on contract with SRF Consulting - Ben Worel (MN is the TL) – Received Draft Work Plan – 7/31/17

| NRRA Team | Title | TAP Members |
| --- | --- | --- |
| Flex | Tack Coats | Randy West(NCAT) Eshan Dave (UNH) Dan Wegman (Braun) Zhanping You (MTU) Ed Johnson (MN) Jill Thomas (MAPA) Jim T (IL) |
| Flex | Longitudinal Joint Construction Performance | Randy West (NCAT) Eshan Dave (UNH) Zhanping You (MTU) Curt Turgeon (MN) Ed Johnson (MN) Tim Clyne (MN) Jill Thomas (MAPA) Jim T (IL) |
| Rigid | Design and Performance of Concrete Unbonded Overlays | Jim Wilde (MSU) Matt Zeller (CPAM) Charles Wienrank (IL) Zhanping You (MTU) Tom Burnham (MN) Tim Andersen (MN) |
| Rigid | Repair of Joint Associated Distress Pavements | Mark Gawedzinski (IL) Matt Zeller (CPAM) Tom Burnham (MN) Ed Johnson (MN) John Roberts (IGGA) Gordy Bruhn (MN) Maria Masten (MN) |
| Geo | Larger Subbase Materials | Sheila Beshears (IL) Dan Wegman (Braun) Ed Johnson (MN) Terry Beaudry (MN) James Bittmann (MN) Tim Andersen (MN) |
| Geo | Subgrade Design for New and Reconstructed | Sheila Beshears (IL) Dan Wegman (Braun) Ed Johnson (MN) Terry Beaudry (MN) Chris Dulian (MN) Tim Andersen (MN) |
| PM | Surface Characteristics of Diamond Ground PCC Surfaces | Robert Green (MI) Jim Wilde (MSU) Matt Zeller (CPAM) Zhanping You (MTU) |
| PM | Pavement preservation approaches for lightly surfaced roadways | Jim Wilde (MSU) Mark Gawedzinski (IL) Kevin Kliethermes (FHWA) Eshan Dave (UNH) Dan Wegman (Braun) Zhanping You (MTU) Ed Johnson (MN) Jerry Geib (MN) |