National Road Research Alliance (NRRA)

Project: Performance of Concrete Overlays over Full Depth Reclamation (FDR)

Contract No: 1036564

TAP Meeting #2

Thursday, September 3, 2020

3:00 pm – 4:00 pm (CDT)

Minutes

- Welcome & Introduction:

Tom Burnham welcomed participants.

The following TAP members were in attendance:

Tumer Akakin (ARM of Minnesota) – Principal Investigator

Terry Beaudry (MnDOT)

Tom Burnham (MnDOT) – Technical Liaison

Rob Golish (MnDOT)

Angel Mateos (UC Berkley)

Peter Taylor (CPTech Center – ISU)

Clayton Schumaker (NDDOT)

- Contract approved 7/15/2020:

Tom stated that the contract was approved and Tumer has nearly completed Task 1 (Literature review).

- Project Update: Tumer gave an update to the TAP (via Powerpoint presentation) highlighting the status of the project and preliminary results. A copy of the presentation will be attached to these minutes.

  - Discussion points: Tumer began with a review of the basic processes and equipment involved in the construction of FDR.

  - Tumer then touched on the benefits of concrete overlays.

  - Next he outlined the materials used in FDR, both for standard and stabilized applications.

    - Terry suggested adding geogrids and BaseOne to the categories of FDR materials.

  - Next was a comparison of various cement stabilization processes.

  - The approach to be used for the determination of performance of selected projects was described next.

    - Both the concrete overlay and FDR layers will be sampled, measured and analyzed. This includes GPR, FWD and DCP testing, along with extracting core samples.

    - Warp and curl of the concrete surface will be measured. Peter Taylor offered use of his manual warp and curl measuring device.

  - Tumer is planning to visit 2 or 3 sites this year, with the reminder in 2021.

  - Tumer listed a number of potential projects to visit. The goal was to sample a mixture of FDR types.

  - Someone asked about project with lean concrete or econocrete bases. The TAP decided against this due to potential scope creep.

  - The Task 1 literature review report is out to the TAP for review comments by 9/18/20.

  - Angel stated that the UCPRC (University of California Pavement Research Center) will soon be finishing a report with guidelines for M-E design of FDR.

- Action Items:

  - Tumer will arrange with Peter to borrow the warp and curl device.

  - Tom will send out a survey to NCC member states to solicit potential projects.

  - TAP members will submit review comments for Task 1 report as soon as possible.

  - Angel will distribute a copy of the UCPRC report on FDR design when it becomes available.

- Schedule next TAP meeting:

The next TAP meeting will be scheduled sometime in late December 2020 or early January 2021.