Workplan

Use of Taconite Aggregates in Pavement Applications

December 4, 2007

Tasks:

- MnROAD performance monitoring for existing taconite test cells

Performance monitoring (distress mapping, rutting, faulting, friction, ride, testing, reports) will be completed for the two test cells constructed in 2004 (HMA Cell 31 & PCC Cell 54) and any completed projects in 2006.

- MnROAD future test cell construction support for 2008

MnROAD is being reconstructed in 2008 and designs are being considered.  Currently taconite aggregates are being developed into possible 3 test cells on the mainline.  These consist of a taconite large stone base, SMA over granular base, and as a SMA over a composite pavement.

- Taconite use in Maintenance Treatments

Remove this task and move funding into updated Task C.  Currently appears MnROAD will not have available cells for this type of research.

- Mn/DOT Taconite Demonstration Projects

During our April 2007 meeting NRRI noted they have some other funding available to help seed other state projects to demonstrate the use of taconite materials.   The funding was moved to support the three test cells planned for 2008 at MnROAD.

- Pothole Taconite Patch Material Study

MnROAD would be an excellent facility to study this patching material using taconite materials before 2008.  MnROAD will work with NRRI to get this started.  If work gets delayed past 2008 then the funding will be put towards task A.

- Laboratory Testing of Taconite Materials

Materials tests will be done to establish the materials will be used in the most appropriate manner for long lasting roadways.   MnDOT has the laboratories and expertise to do the required material testing.