## Slide 1
Chapter 8 Specifications &
Special Provisions
Sign Plan Design for At-Grade Intersections
June 2017

## Slide 2: MnDOT Standard Specification for Construction Book (Spec Book)
The “Spec Book” contains standard specifications used and referred to in
  Plans
  Special Provisions
Current Spec Book
  includes numerous modifications to the Pervious Spec Book

## Slide 3: Spec Book
Format of the Spec Book
  The Spec Book is made of three divisions:
    Division I - General Requirements and Covenants
    Division II - Construction Details
    Division III - Materials

## Slide 4: Spec Book
DIVISION I — General Requirements and Covenants
  Each Division I Specification number begins with “1” (1101 – 1911)
  Nine (9) sections
  Example: Scope of Work is the 1400 series (1401-1408)

## Slide 5: 1504 - Coordination of Plans and Specifications

## Slide 6: Spec Book
DIVISION II — Construction Details
  Each Division II Specification number begins with “2” (2021 - 2582)
  Six sections
    1. General (2021 - 2051)
    2. Grading (2101 - 2131)
    3. Base Construction (2211- 2232)
    4. Pavement Construction (2301 - 2399)
    5. Bridges and Structures (2401 - 2481)
    6. Miscellaneous (2501 - 2582)

## Slide 7: Spec Book
  Each section is generally divided into the following sections:
    1. Description
    2. Materials
    3. Construction Requirements
    4. Method of Measurement
    5. Basis of Payment

## Slide 8: Spec Book
DIVISION III — Materials
  Each Division III Specification number begins with “3” (3101 - 3973)
  Division is divided into eighteen sections

## Slide 9: MnDOT Contract Proposal
Contents
  Each MnDOT project has a proposal
  The proposal contains items such as:
    Addendums
    Notices to Bidders
    Appendices
    Special Provisions (by division, for example: Division A, Divisions S, Division SS, Division SL, Division ST, etc.)
    Attachments
    Contract Schedule (Bid Prices)

## Slide 10: Special Provisions
Special Provisions are defined as:
  “Additions and revisions to the Standard and Supplemental Specifications covering conditions peculiar to an individual project”
  Special Provisions are just that: “SPECIAL” provisions
  If an item(s) is adequately addressed or specified in the Spec Book, Standard Plates, Plan, or other Contract documents, then that item(s) should not be duplicated within the Special Provisions

## Slide 11: Special Provisions
Topics that are always covered by Special Provisions include
  Construction Start Dates
  Completion Dates
  Traffic Control
  Special Pay Items
The Special Provisions need to cover every special pay item from the Plan

## Slide 12: Special Provisions
Division ST is for signing projects
Special Provisions may be formatted into more than one ST section
  Division ST
    ST-1 (2104) Removing Miscellaneous Structures
    ST-2 (2564) Traffic Signs and Devices
    ST-3 (3352) Signs, Delineators and Markers

## Slide 13: Special Provisions
The following sections can be found in the Special Provisions:
  Opening Descriptive Paragraph
  Materials
  Construction Requirements
  Measurement and Payment

## Slide 14: Special Provisions
Special Provision Boiler Plates
  Standard special provisions have been developed for use on MnDOT signing projects
  The following is a handout of the “boilerplate” special provisions

## Slide 15: Special Provisions
Addendum
  provide additional information, corrections, additions, or deletions to the Special Provisions, Plans, and/or Spec Book after the Project is put on sale, but before the actual letting of the Project

## Slide 16: Special Provisions
Supplemental Agreement
  Negotiation to rectify a situation that arises after award
  Attempt to keep to a minimum

## Slide 17: Special Provisions
Bid Pricing
  Information on average bid pricing can be obtained from the following website:
  http://www.dot.state.mn.us/bidlet/average-bid-price.html

## Slide 18: Special Provisions
Information on Pay Items can be obtained from the AASHTOWare Project Item List website:
  http://bidlet.dot.state.mn.us/ItemSearch.aspx
  Items include:
    Item Number
    Short Description
    Long Description
    Unit Name
    Plan Unit Description
    Specification Year

## Slide 19: Special Provisions

## Slide 20: End
Questions?
Training Certificates
Email List
Evaluation Forms